**CourseWork:** Web enterprise

**Group**: 3

**DeadLine**: 18/04

**System introduction**: A secure web-based role-based system to collect ideas for improvement from staff in large university.

**Scenario**:

This is a group coursework. You will be assigned to a group. You need to adopt agile scrum working practices, and document your meetings appropriately. Ideally you need a database designer, an information architect, a programmer, a web designer, and a tester, as well as a scrum master and product owner, but more than one person can be in any technical role. No one is to take the role of project manager, but there could be a technical team leader.

You will get an individual grade (40%) based on your report. There is also a group grade (60%), weighted by your contribution to the team effort (from 0% to 100%).

**Timeline**:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **Time(From – to)** | **Goals** | **Descriptions** | **Members** | **Status** |
| 1 | 23/02 to 27/02 | 4 roles(admin, QAM, QAC, Staff), login, logout, sign in | Complete the functions, display the interface and test | Tu, Luong, Hoang Anh, Tien | Not ready |
| 2 | 28/02 to 06/03 | Quality Assurance Manager | Complete the functions QAM, display the interface and test | Tu, Luong, Hoang Anh, Tien | Not Ready |
| 3 | 07/03 to 13/03 | Quality Assurance Coordinator | Complete the functions QAC, display the interface and test | Tu, Luong, Hoang Anh, Tien | Not Ready |
| 4 | 14/03 to 20/03 | Admin | Complete the functions Admin, display the interface and test | Tu, Luong, Hoang Anh, Tien | Not Ready |
| 5 | 21/03 to 03/04 | Staff | Complete the functions Staff, display the interface and test | Tu, Luong, Hoang Anh, Tien | Not Ready |
|  |  |  |  |  |  |